## Slide 1: Session I : Why Agile? “Agile Implementation with SCRUM – Made Easy”

## Slide 2
Backlog
WIP
Done
1. Why Agile?
2. What is Agile?
3. Know SCRUM...
4. Doing Agile...

## Slide 3: Driving Factors……
Systems of Records
Legacy Systems
Systems of Differentiation
Industry Specific Solutions
Systems of Innovation
App. to address new Business Opportunities
Rate of change was Low
Configurable to accommodate Changing Business Needs
Consumer-grade Technologies
Dev. cycles of years
Dev. cycles of Months
Dev. cycles of Weeks
Build to last
Build to change

## Slide 4: Traditional Methodologies
1
2
3
4

## Slide 5: Problems with Traditional Model
Requirements Not Clear
Fear to go to the next phase
Analysis paralysis
Change gets more and more expensive
Customers don’t get what they want
Project Takes Too Long
34% of projects delivered successfully
Long duration defers revenue
Time Wasted on Junk
52% of requirements implemented
64% of functionality rarely used
Requirements needs to be frozen before we proceed to design
Business demands faster time to market to achieve first mover advantage
Source: Standish Report 2003
Many things are done which are not directly linked with Software to be delivered

## Slide 6: Getting To “Done” – Not a Good Way
S P R I N T
DESIGN
ANALYSIS
Project Timeline
CODE
TEST

## Slide 7: Getting To “Done” – A Good Way
S P R I N T
DESIGN
CODE
TEST
ANALYSIS
Iteration

## Slide 9: Traditional Vs Agile
Iteration 1
Requirements
Analysis & Design
Code
Test
Requirements
Analysis & Design
Code
Test
Deploy
Iteration 2
Requirements
Analysis & Design
Code
Test
Iteration 3
Requirements
Analysis & Design
Code
Test
Iteration 4
Requirements
Business Requirements
Technical Requirements
Analysis & Design
System Specifications
Component Specifications
Code
C#, C, C++ etc.
Test
Deploy
Big-Bang Integration
Validation Tests
Verification Tests
Agile: Works as one team
Traditional: Independent functional groups
Dev
BA’s
Tester
Tester
Programmer
Domain
Expert

## Slide 10: Project Constraints
Quality
Scope
Cost
Time
Quality
Scope
Cost
Time
Traditional Approach
Agile Approach
Fixed
Variable

## Slide 11
Backlog
WIP
Done
1. Why Agile?
2. What is Agile?
3. Know SCRUM...
4. Doing Agile